Alexander Baldree

10/07/26

Module 11.3

CSD460

Working on the Green Team’s Moffat Bay Marina project taught me a lot about what it is like

to work on a larger software project with multiple people contributing at the same time.

This project was different from many of the individual assignments I have completed

because every decision could affect someone else’s work. I learned that communication,

planning, testing, and keeping everyone on the same page are just as important as writing

the code itself.

One thing that went well was how our team was able to divide the project into different

areas and work on several features at the same time. During the project, I worked on

multiple parts of the website, including the landing page, login and registration, email

verification, reservation history, reservation summary, the About Us page, user information

editing, waitlist features, and different frontend changes. Being able to work on both

frontend and backend tasks helped me understand how all the pieces of a web application

connect together. It also gave me more experience working with Java, JSP, Servlets, Maven,

Tomcat, MySQL, and GitHub instead of only focusing on one part of development.

Another thing that went well was our ability to adjust when the project requirements

changed. For example, the Contact Us page was removed and its information was moved

into the About Us page. We also had to make changes to the pricing, including a five

percent increase and making the electrical charge optional. Changes like these showed me

that requirements can change even after development has already started. Our team had

to go back, update existing work, and make sure those changes did not break other parts of

the website. That experience felt much closer to what could happen in a real development

environment.

Testing was another lesson that stood out to me. Throughout the project, I worked on

functional testing for different pages and also acted as a peer tester for parts of the site.

One example was fixing the reservation history so that a logged-in user could only see their

own reservations instead of seeing every reservation in the database. We also worked on

making sure users could not access another customer’s reservation just by knowing a

confirmation number. These issues showed me that a feature can appear to work but still

have serious problems if it is not tested from different situations. In future projects, I will

pay more attention to testing features from the perspective of different users instead of

only checking whether the main function works.

There were also several things that could have been improved. Communication was

probably one of the biggest challenges. Early in the project, some work was being

completed in PHP, but the team later moved the project to Java. That created extra work

because parts of the project had to be recreated or adjusted. It taught me that major

technical decisions need to be agreed on as early as possible. If everyone begins

developing with different technologies or assumptions, a lot of time can be lost fixing things

later.

Version control was another area where I learned a lot. We had situations involving

different branches, merge problems, unrelated commit histories, and team members

working on different versions of the project. There were times when GitHub made things

more confusing than helpful because not everyone was always working from the same

starting point. In the future, I would want the team to have clearer rules for creating

branches, pulling the newest version before starting work, committing changes, and

merging features back into the main branch. A consistent Git workflow would make it

easier to avoid conflicts and reduce the risk of someone accidentally working on outdated

code.

I also learned that integration needs to happen throughout the project instead of waiting

until the end. A page may work correctly by itself, but once it is connected to the database,

login session, reservation system, and other pages, new problems can appear. For

example, we had to deal with login sessions, reservation ownership, database updates,

email verification, and making sure pages worked correctly after moving between them.

Testing these pieces together earlier would have made some of the later fixes easier.

This project will affect how I participate in future team assignments and in a corporate

development setting. I will be more focused on communication at the beginning of a

project, especially when deciding what technologies, file structures, and development

practices the team will use. I will also make sure I communicate what I am working on so

another team member does not unknowingly work on the same feature or make a

conflicting change.

I also plan to take version control and documentation more seriously. Keeping commits

clear, writing useful comments, documenting setup steps, and making sure everyone

knows how to run the project can save a lot of time for the entire team. I learned that being

a good team member is not only about completing my own assigned task. It also means

making my work easy for other developers to understand, test, and build on.

The Moffat Bay Marina project gave me experience with the technical side of building a

larger web application, but the biggest lessons came from working with other people. I

learned how important communication, planning, testing, flexibility, and collaboration are

when several developers are contributing to the same project. Those are lessons I can carry

into future classes and into a professional software development team.